RFP Timeline Template

Adapt dates and owners to your organisation. Share with all vendors at RFP issue.

| # | Activity | Target date | Owner | Status / Notes |
| --- | --- | --- | --- | --- |
| PREPARATION |  |  |  |  |
| 1 | Internal alignment on requirements and scope | [Date] | Sourcing lead |  |
| 2 | Longlist of vendors (5-8) | [Date] | Sourcing lead |  |
| 3 | NDA signed with shortlisted vendors | [Date] | Legal / Sourcing |  |
| 4 | RFP document finalised internally | [Date] | Sourcing lead |  |
| RFP PROCESS |  |  |  |  |
| 5 | RFP issued to vendors | [Date] | Sourcing lead |  |
| 6 | Deadline for vendor clarification questions | [Date] | Vendors |  |
| 7 | Clarification answers distributed to all vendors | [Date] | Sourcing lead |  |
| 8 | Proposal submission deadline | [Date] | Vendors |  |
| EVALUATION |  |  |  |  |
| 9 | Internal proposal evaluation | [Date range] | Evaluation team |  |
| 10 | Shortlist decision (2-3 vendors) | [Date] | Sourcing lead |  |
| 11 | Presentation invitations issued | [Date] | Sourcing lead |  |
| 12 | Round 1 vendor presentations | [Date range] | Evaluation team |  |
| 13 | Round 2 deep-dive (if required) | [Date range] | Evaluation team |  |
| 14 | Final vendor scoring and internal recommendation | [Date] | Evaluation team |  |
| DECISION AND CONTRACT |  |  |  |  |
| 15 | Decision communicated to all vendors | [Date] | Sourcing lead |  |
| 16 | Contract and SOW negotiation | [Date range] | Legal / Sourcing |  |
| 17 | Contract signed | [Date] | Both parties |  |
| 18 | Onboarding plan agreed | [Date] | Both parties |  |
| 19 | Project kickoff | [Date] | Both parties |  |

## Typical overall duration by complexity

| Scope | Typical duration | Notes |
| --- | --- | --- |
| Single site, straightforward | 6–8 weeks | May not need full RFP |
| Multi-site, ERP integration | 8–12 weeks | Standard enterprise RFP |
| Global, multi-entity, complex integration | 12–20 weeks | Two rounds of presentations likely |